Arizona Builders Alliance

Advisory Board Meeting

Legal Report

May 12, 2021

## Material Price Escalations

- What is material price escalation?

  - Changes in the cost or price for specific goods, which increase over time due to inflation, or may change in a volatile manner, based on changes in regulations, changes in demand, disruption to the supply chain, etc

- Why is material price escalation occurring now?

  - Aftermath (and on-going) effects of COVID-19

  - Low interest rates and increased demand in construction projects

  - Supply chain disruption (ex. Suez Canal)

- What can you do for current Projects?

  - Review your Contract

    - What does your force majeure clause/excusable delay clause say?  If you are Subcontractor, what does the Prime Contract say regarding force majeure/excusable delay?

    - To what relief does an excusable delay entitle you?

    - What does your change order clause say?

  - Evaluate your relationship with the Owner/Contractor

    - Propose alternative materials to Contractor/Owner/Architect

    - Be prepared to present the impact of each alternative

    - Document any agreed upon change in a change order

- What can you do for future Projects?

  - Be careful with your bids

    - Guaranteeing your price for 30 days may not be feasible

    - Propose a framework for addressing changes in price

    - Consider thresholds which may trigger a change in price (ex. increase in price over 10%)

  - Evaluate Master Contracts

    - Have discussions with Owner/Contractor before accepting a new Work Order

    - Discuss/document impending material price increases as soon as you become aware the price/time may be impacted